# COMPREHENSIVE SUMMARY: PERSONAL WAR-FIGHTER WATER SYSTEM

Scope: Individual soldier water independence (1–10 GPD personal purifier)
Date: January 2026
Artifacts Included: Executive Briefing, Validation Report (Cape), Technical Dossier, Market Intelligence, QSMEC Spec, Deep Dive

## System Snapshot

- Capability: Dual fresh/saltwater purification; >99.9% bio and >95% chemical removal; <0.5 NTU.

- Energy: 0.05–0.15 kWh/gal (3–5× lower than RO).

- Weight/Power: <5 lbs; 50–150W; battery/solar/vehicle/wall.

- Reliability: 99.5% uptime (30-day Cape); predictive maintenance reduces downtime 50%.

- Maintenance: 2-minute filter swap; filter life 500–1,000 gal; UV 10,000 hrs.

- TRL: 6–7; field validated; P248/MIL-STD plan in flight.

- Telemetry: QSMEC 8-sensor suite with edge analytics; optional app “War-Fighter H2O.”

## Evidence Base (Cape Test Highlights)

- 30-day continuous run, fresh + saltwater.

- 500+ samples; uptime 99.5%.

- Alert precision 82%, recall 76% for predictive maintenance.

- Survived mud/silt, on/off cycles (50), and voltage sag with mitigations applied.

## Mission Value

- Operational Freedom: Removes reliance on water convoys; extends range and dwell.

- Risk Reduction: Fewer resupply exposures; chemical threat coverage beyond tablets/filters.

- Energy Fit: Works within small-unit power budgets; solar/battery compatible.

- Speed & Simplicity: 2-minute deployment; minimal training burden.

## Commercial & Procurement Path

- Primary: SBIR Navy N25-2 (Jan 22, 2026); prepare A25-2 (Feb) and SOCOM H25-2 (Mar).

- Pilots: SOCOM, MEUs, Ranger battalions; 5–10 demo units with telemetry dashboards.

- Primes: L3Harris, RTX, Collins for channel and sustainment.

- Pricing: ~$2,500 unit (1k+); TCO ~$4,100 over 5 years @ 1,000 gal/yr.

## Roadmap & Risks

- Short Term (0–90 days): Submit SBIR; finalize P248 test schedule; issue maintenance card and quick-start; lock BOM; ship pilot kits.

- Mid Term (2026–2027): Pilot build 25–50 units; LRIP 1,000 units; expand sensor drift study to 60–90 days; add secure boot/OTA.

- Long Term (2028–2029): FRP 10,000 units with primes; integrate with soldier systems telemetry backends.

- Risks: Certification timing; supply chain for sensors/UV; field training adherence; OPSEC for telemetry.

- Mitigations: Dual-source sensors/UV; offline-first telemetry; signed firmware; Berry-compliant harness; formal training module.

## Conclusion

The personal system is a validated, energy-light, saltwater-capable purifier that directly addresses the individual soldier hydration gap. With SBIR timing and Cape-proven performance, it is ready for pilot deployments now and scalable to 1,000-unit LRIP in 2027 and FRP by 2028–2029 through prime partnerships.